## Slide 1
AI SDR
March
April
May
June
July
Zoho Integrations
Aulintri
BI Platform
March 2026
3/25/26 Zoho to Scope
3/25/26 AISDR blocked by Marketing/Sales
LeadGen
Minh
E1 - Shiv
E2 - Lakshita
E3 - Keshav
TBD:
RakSiam
+2 Dev
E2
E1
E2
E3

## Slide 2: Aulintri
March
April
AWS Back End
VPC, Cognito, Custom Auth, Private route, security groups
UI Design, UX, Super Admin accounts
Prepping plan to map out Dev, UAT, Prod
1
2
3
4
1
2
3
4
AWS Infrastructure Setup
(VPC, RDS, S3, Security, NAT)
Authentication & CI/CD
(Cognito, Custom Auth, RBAC, Pipelines)
Backend & Logic Engine
(Eligibility, Routing, Processing)
UI Foundation
(Dashboard, Admin Panel, UX)
Generation (PDF Templates, Versioning, Storage) - Letterhead
Email Delivery
(AWS SES, Notifications)
Customer Dashboard (Recovery Tracking, Deadline Tracking)
Audit & CRM Integration (Audit Modal, Calendly, CRM Links)
Security & Hardening (Rate Limiting, HTTPS, Protection)
Billing Integration
(Zoho API, Invoicing)
Monitoring & Logging
(Sentry, Logs, Alerts)
Onboarding & Ops Dashboard (User Flow, BC Ops Dashboard, UI Refinement)
Backend & Logic Engine QA
May
1
2
3
Manual Entry Flow (New Feature Request from compliance )
Review PSC Platform

## Slide 3: Aulintri
Week: 30 Mar - 4 Apr 2026
AWS Infrastructure & Setup: Configured VPC, RDS (PostgreSQL), S3, NAT Gateway, security groups, and private routing. Completed core AWS environment setup.
Authentication & Access Control: Implemented Cognito / Custom Authentication with basic RBAC for frontend and backend.
CI/CD & Dev Environment: Set up CI/CD pipelines and GitHub workflows development environment setup in progress.
Backend & System Setup: Initialized backend structure, defined APIs/service and connected processing workflows.
Logic & Processing (Week 2 Core): Implemented eligibility logic, duty calculation, document routing, and initial AI classification setup.
Frontend & UI Development: Built initial UI based on prototype, improved UX (animations, skeleton screens), and implemented Super Admin dashboard.
Customer Dashboard (Progress): Completed recovery tracking and deadline countdown features audit modal in progress (CRM + Calendly integration).
Week: 6 Apr - 10 Apr 2026
CI/CD & Deployment: Optimized AWS ECS pipeline (reduced timeout), handled deployment updates.
Bug Fixes & Debugging: Working on document upload flow issues and stability improvements.
Architecture & Access Control: Defined user journeys by role (RBAC / ABAC).
Process & Documentation: Prepared Manual Entry Flow (PSC) document for compliance review and QA kickoff.
Frontend & Admin UI: Enhancing Super Admin UI and improving usability.
Research & Planning: Working on Aulintri SaaS module mapping and system structure (in progress).
Sprint Progress: Continuing work on Week 4 (Security, Billing & Hardening).

## Slide 4: Aulintri
Week: 13 Apr - 17 Apr 2026
Research & Planning: Working on Aulintri SaaS module mapping and system structure (in progress).
Week: 20 Apr - 24 Apr 2026

## Slide 5: Zoho Integrations
March
April
Workshop 1
Workshop 2
Workshop 3
1
2
3
4
1
2
3
4
Plan Session with Finance
May
1
2
3

## Slide 6: Zoho Integrations
4/8/26
Workshop
Plan Session with Finance
4/2/26
Workshop
Figma File
3/26/26
Workshop
Research
Waiting on mapping Table Blocked by following items from Finance Team:
  CargoSprint
Sample Scope export files (CSV/XML)
Charge type → account code mapping
VAT code → tax mapping
3/25/26
Research
Request ChargeType Transformation mapping Table
Sandbox and Dev environment on Zoho And Set Up the Pipeline.
3/24/26
Initial discussion on Zoho
Setup AWS DB
Research for Scope, Rose Rocket, NetCHBCargoSprint,
Request sample data
3/23/26
Onboarding

## Slide 7: Lead Gen - Done
3/26/26
Customs OTI ((Ocean Transportation Intermediary/NVOCC)) List is completed
Reviewed LinkedIn automation requirements.
3/20/26
Started working on OTI contact list and ongoing data cleaning and structuring.
3/13/26
Completed Beyond Clearance buyer intent GTM contact list.
Worked on Sunbelt route
3/06/26
Completed Gulf strategy route of lead generation (cleaning and enrichment phases)
2/27/26
Completed extracted NATM exhibitor contact list.
2/20/26
Planned next 4 trade routes and aligned on future lead gen strategy.
2/13/26
Completed Phase3 Enrichment and Validation (Seamless.AI) Shanghai to Long Beach
Performed advanced cleaning, deduplication, and standardization of lead data
2/06/26
Completed Phase3 Enrichment and Validation (Seamless.AI) Shanghai to LA
Performed advanced cleaning, deduplication, and standardization of lead data
1/30/26
Phase2 Data Cleaning and Qualification is completed for Shanghai to Long Beach and Shanghai to LA
1/23/26
Phase1 Extraction and Filtering (ImportGenius) is completed
For Shanghai to Long Beach and Shanghai to LA
1/16/26
Set up tracking, handled tool issues, and prepared Phase2 readiness
Started Phase1 data extraction and resolved initial tool blockers.
Finalized Phase 1 criteria and aligned with team on execution plan
1/09/26
Gained tool access (ImportGenius, Seamless) and explored data extraction process
Defined search criteria and built initial framework for lead qualification
Planned Phase1 lead generation and prepared for data extraction setup.
1/02/26
Prepared initial lead generation execution readiness plan
12/26/25
Aligned with team and initiated lead generation workflow planning.
12/19/25
Reviewed lead generation plan and understood overall workflow.

## Slide 8
AI SDR
March
April
May
June
July
Zoho Integrations
Aulintri
Planning with Shiv
3/25/26 Zoho to Scope
3/25/26 AISDR blocked by Marketing/Sales
LeadGen
Minh
E1 - Shiv
E2 - Lakshita
E3 - Keshav
TBD:
RakSiam
+2 Dev
Lakshita Minh
Shiv
Keshav
Lakshita
Keshav
Lakshita
4 week Sprint
PSC for Latoria
Saas Platform
Saas Platform
Saas Platform
Saas Platform
BI Platform